**Log Book**

**Name:**

Dhruvi Pareshkumar Patel

**Name of the website:**

PDT Technologies

**Week 1**

**(March 23rd – March 28th)**

**March 23rd:** Brainstorming.

**March 24rd:** Brainstorming about the topic of the website.

**March 25rd:** Brainstorming and researching about the topic of the website.

**March 26th:** Decided the topic and discussed about the theme of the site.

**March 28th:** Decided our theme. Also, planned number of different pages which we will design for our site.

**Week 2**

**(March 29th – April 4th)**

**March 30th:** We mutually divided 2 pages each.

**March 31st:** I started working on wireframes of my pages.

**April 2nd:** We show wireframes to each other on zoom call and did some modification in the wireframe and made the final wireframe design.

**April 3rd:** I made header and footer and also worked on mock ups of my pages.

**April 4th:** We finalized our header and footer and we share the mockup design of pages to each other and finalized the layout of each page after making the appropriate changes.

**Week 3**

**(April 5th – April 11th)**

**April 5th:** I started making About us and made above the fold part of the page which is about PDT technologies and perks of working with us part.

**April 6th:** We collected bunch of images individually for our pages.

**April 8th:** We finalized which images are used on which page.

**April 9th -11th:** I completed below the fold part of about us page which has information about company’s management team.

**Week 4**

**(April 12th – April 18th)**

**April 12th -April 14th:** I showed my team members the page and asked them about the modifications if required (they also showed their designs and we reviewed each other’s pages).

**April 15th:** I started working the contact us page.

**April 16th:** I made an enquiry form for contact us.

**April 17th:** I have designed map and other content of the page.

**April 18th:** We arranged zoom call for showing our pages and asked for each other’s opinion.

**Week 5**

**(April 19th – April 25th)**

**April 19th-April 21st:** I made our logo and favicon using Photoshop. I have finished my part and I made it responsive too.

**April 22nd:** I made questions and answers list for our FAQs page and we added that on our FAQs page. On zoom conference, we double checked every pages of site.

**April 23rd:** I started working on documentation for final upload.

**April 25th:** We are ready with our documentation and presentation.